# PROJECT BRIEF

## HelpDesk Pro – Centralized Customer Support Ticket Management System

### 1. Project Overview

HelpDesk Pro is a proposed centralized ticket management system designed to improve how customer support requests are received, assigned, tracked, and resolved. The system aims to bring customer support activities into one platform, improving visibility for support teams and ensuring that customer issues are not overlooked.

### 2. Background and Business Problem

Currently, the company receives customer support requests through email and phone. Support agents manually collect issue details, analyze problems, and coordinate with technical teams when required.

The existing process lacks a centralized ticket tracking mechanism. Ticket assignments are informal, and there is no standardized escalation process. Customer updates are handled manually, while reporting depends on Excel sheets and email records.

As a result:

- Customer issues may be overlooked or delayed.

- Managers have limited visibility into pending and resolved tickets.

- Agent workload is difficult to monitor and distribute.

- Customers may need to follow up repeatedly for updates.

- Tracking resolution time and recurring issues is challenging.

### 3. Main Project Objective

The main objective of HelpDesk Pro is to provide a centralized platform for managing and tracking customer support requests received through email and phone.

The system aims to ensure that every customer issue is recorded, assigned, monitored, and resolved within expected timelines, so that no customer feels overlooked.

### 4. Proposed Features

The proposed system will include the following features:

- Ticket Creation: Record customer issues in a centralized system.

- Ticket Assignment: Assign tickets to appropriate support agents.

- Status Tracking: Track tickets through different stages until resolution.

- Customer Notifications: Notify customers about important ticket updates.

- Customer Updates: Enable support agents to communicate progress and request additional information.

- Reports: Help managers monitor ticket volume, pending tickets, resolution time, and agent workload.

- Ticket Escalation: Support escalation of issues that require additional expertise or attention.

### 5. Initial Project Scope

#### 5.1 In Scope

- Managing support tickets received through email and phone.

- Creating and assigning tickets.

- Tracking ticket status and resolution.

- Sending customer notifications and updates.

- Monitoring agent workload.

- Generating support performance reports.

- Supporting ticket escalation when required.

#### 5.2 Out of Scope

- Developing a separate mobile application.

- Providing live chat or chatbot support.

- Integrating social media support channels.

- Replacing the company's existing billing or payment system.

Note: The scope is preliminary and may be refined after further stakeholder discussions.

### 6. Key Stakeholders

| Stakeholder | Role |
| --- | --- |
| Support Manager | Oversees support operations and monitors ticket resolution and agent workload |
| Support Agent | Handles customer queries and manages assigned tickets |
| Customer | Raises support requests and receives updates |
| IT/Technical Team | Provides technical assistance for escalated issues |
| Company Management | Reviews project outcomes and overall business performance |

### 7. Expected Business Benefits

- Centralized management of customer support requests.

- Improved visibility into ticket status and resolution progress.

- Better workload distribution among support agents.

- Reduced chances of customer issues being overlooked.

- Improved customer communication and satisfaction.

- Better reporting and decision-making for management.

- More structured handling and escalation of support issues.

### 8. Project Status

Current Stage: Business Understanding and Stakeholder Analysis

Next Stage: Requirement Elicitation and Analysis

The project brief is based on the initial simulated stakeholder discussion and will be refined as additional requirements are gathered.