# Business Requirements Document (BRD)

## HelpDesk Pro – Centralized Ticket Management System

Document Status: Draft – For Stakeholder Review
Version: 1.0
Prepared By: Priti Singh
Date: 04 October 2025

## 1. Introduction

### 1.1 Purpose of the Document

The purpose of this Business Requirements Document (BRD) is to define the business needs, objectives, scope, and high-level requirements for HelpDesk Pro, a proposed centralized ticket management system.

This document is intended to establish a shared understanding of the current support process, the challenges faced by stakeholders, and the expected improvements through a centralized system.

The BRD will serve as a reference for stakeholders, business analysts, and the technical team during further requirement analysis, solution design, development, and testing.

### 1.2 Project Background

The company currently receives customer support requests through email and phone. These requests are handled manually by support agents and technical team members.

Information is maintained through emails, personal notes, and Excel sheets. Since there is no centralized system to manage tickets, tracking requests, assigning responsibilities, monitoring progress, and preparing reports can be difficult.

The proposed HelpDesk Pro system aims to centralize support requests and improve visibility, coordination, and tracking throughout the ticket lifecycle.

### 1.3 Business Problem

The existing manual support process creates several challenges:

- Customer requests are not maintained in one centralized location.

- Tracking the status and progress of requests is difficult.

- Ticket assignment and responsibility are not formally managed.

- There is limited visibility into pending and overdue requests.

- Communication and updates may be scattered across emails and other records.

- Managers have limited visibility into agent workload and resolution time.

- Reporting is prepared manually, making it difficult to identify recurring issues and performance trends.

These challenges may result in delays, missed requests, and inefficient support operations.

## 2. Business Objectives

The proposed system aims to achieve the following business objectives:

- Centralize customer support requests in a single system.

- Improve tracking of tickets from creation to resolution.

- Establish clearer ticket assignment and escalation processes.

- Improve coordination between support agents and technical team members.

- Provide visibility into ticket status, priority, and progress.

- Reduce the risk of tickets being overlooked or remaining unresolved for too long.

- Improve communication through relevant ticket updates and notifications.

- Provide reports that help managers monitor workload and support performance.

## 3. Stakeholder Analysis

The following stakeholders have been identified during the initial elicitation activities.

| Stakeholder | Role / Interest |
| --- | --- |
| Support Manager | Oversees support operations, monitors ticket progress, workload, and performance. |
| Support Agent | Receives and manages customer requests, communicates with customers, and coordinates resolution. |
| Customer | Raises support requests and receives updates regarding their issues. |
| IT / Technical Team | Investigates and resolves technical issues and provides progress updates. |
| Company Management | Interested in overall support performance and operational visibility. |

Note: The role of Company Management as a project sponsor is an initial assumption and requires confirmation.

## 4. Current Business Process (AS-IS)

### 4.1 Current Process Overview

The company currently handles customer support requests through email and phone.

A typical support request is handled as follows:

- A customer contacts the company through email or phone.

- A support agent receives the request and records relevant information manually.

- The support agent reviews the issue and may communicate with the customer for additional details.

- If technical assistance is required, the agent contacts or forwards the issue to the technical team.

- The technical team investigates the issue and communicates progress or resolution details to the support agent.

- The support agent updates the customer.

- Records and reports are maintained manually using emails, notes, or Excel sheets.

### 4.2 Challenges in the Current Process

- No centralized ticket record.

- No standardized ticket categorization or priority rules.

- No formal assignment and escalation process.

- Limited visibility into ticket status and ownership.

- No consistent method for tracking overdue requests.

- Limited visibility into communication and ticket history.

- Manual reporting and limited performance insights.

## 5. Proposed Business Solution (TO-BE)

HelpDesk Pro is proposed as a centralized ticket management system that will allow the support team to record, assign, track, and manage customer support requests.

The proposed system is expected to support the following high-level capabilities:

- Create and maintain centralized ticket records.

- Capture customer details, issue descriptions, and relevant attachments.

- Categorize and prioritize tickets.

- Assign tickets to support agents and escalate them when required.

- Track ticket status and progress.

- Record internal progress notes and relevant communication.

- Notify customers about relevant ticket updates.

- Maintain ticket history and resolution details.

- Provide reminders for pending and overdue tickets.

- Generate reports on ticket status, priority, workload, and resolution time.

The detailed workflow, status definitions, assignment rules, and notification rules will be finalized after stakeholder validation.

## 6. Project Scope

### 6.1 In Scope

The initial scope of HelpDesk Pro includes:

- Centralized ticket creation and record management.

- Recording customer contact details and issue information.

- Supporting relevant ticket attachments.

- Ticket categorization and priority classification.

- Ticket assignment and reassignment.

- Escalation to technical team members.

- Ticket status and progress tracking.

- Progress notes and communication records.

- Customer notifications for relevant updates.

- Ticket history and resolution details.

- Pending and overdue ticket reminders.

- Reports on ticket status, priority, resolution time, and agent workload.

- Identification of tickets awaiting additional information.

### 6.2 Out of Scope

The following features are excluded from the initial project scope:

- Customer self-service portal.

- Mobile application.

- Live chat or chatbot.

- Social media support integration.

- Replacement of billing or payment systems.

These features may be considered for future enhancements if required by the business.

## 7. Business Requirements

The following requirements describe the high-level business capabilities expected from HelpDesk Pro.

| ID | Business Requirement |
| --- | --- |
| BR-001 | The business requires a centralized system to record and manage customer support requests. |
| BR-002 | The business requires relevant customer and issue information to be recorded for each support request. |
| BR-003 | The business requires tickets to be categorized according to the type of issue. |
| BR-004 | The business requires a way to classify tickets based on urgency and business impact. |
| BR-005 | The business requires tickets to be assigned to responsible support personnel and escalated when necessary. |
| BR-006 | The business requires a shared view of ticket status and progress throughout the ticket lifecycle. |
| BR-007 | The business requires a formal process for escalating tickets that need additional technical assistance. |
| BR-008 | The business requires progress notes and relevant communication to be recorded against tickets. |
| BR-009 | The business requires customers to receive relevant updates about their tickets. |
| BR-010 | The business requires ticket history to be maintained, including status changes, assignments, escalations, and resolution details. |
| BR-011 | The business requires resolution details to be recorded for each ticket. |
| BR-012 | The business requires reminders or alerts for pending and overdue tickets. |
| BR-013 | The business requires reports showing ticket counts by status and priority. |
| BR-014 | The business requires access to tickets and system functions to be controlled according to user roles and permissions. (To be validated) |
| BR-015 | The business requires overdue tickets to be identifiable and visible in reports. |
| BR-016 | The business requires reports on ticket resolution time. |
| BR-017 | The business requires reports showing the number of tickets assigned to each support agent. |
| BR-018 | The business requires a way to identify tickets that are awaiting additional information. |
| BR-019 | The business requires troubleshooting steps to be recorded before a ticket is escalated. |
| BR-020 | The business requires technical team members to update the progress and outcome of tickets assigned to them. |
| BR-021 | The business requires customer confirmation to be recorded before a ticket is closed. (Closure rule to be validated) |
| BR-022 | The business requires each newly created ticket to have a unique identifier. (To be validated) |
| BR-023 | The business requires support agents to search for tickets using ticket ID or customer details. (To be validated) |
| BR-024 | The business may require related tickets to be identified and linked to the same customer issue. (To be validated) |

Note: These are high-level business requirements derived from the initial elicitation and analysis. The detailed system requirements are maintained separately in the Requirement Register. All requirements remain draft until reviewed and agreed upon by the relevant stakeholders.

## 8. Business Rules and Process Considerations

The following business rules require stakeholder confirmation before they can be treated as approved:

- Ticket Assignment: Confirm whether agents can assign tickets to themselves and other agents, and whether the Support Manager has control over assignment.

- Ticket Statuses: Confirm the complete list of statuses and when each status should be used.

- Priority Classification: Confirm how urgency and business impact determine ticket priority.

- Escalation: Confirm escalation triggers, responsible roles, and expected timelines.

- Notifications: Confirm which events trigger notifications, who receives them, and which communication channels are used.

- Ticket Closure: Confirm who can close tickets and whether customer confirmation is mandatory.

- Access Permissions: Confirm the access rights of managers, agents, and technical team members.

- Attachments: Confirm permitted file types and file-size limits.

- Ticket Reopening: Confirm whether closed tickets can be reopened or require a new ticket.

- Ticket Deletion and Retention: Confirm whether tickets can be deleted and how long records must be retained.

- Ticket Ownership: Confirm who can take over or reassign an existing ticket.

- Ticket Cancellation: Confirm who can cancel tickets and whether a cancellation reason is required.

- Reporting Definitions: Confirm how resolution time and overdue tickets will be calculated.

## 9. Assumptions

The following assumptions have been made for the initial analysis and require confirmation where applicable:

- Customers will continue to raise requests through email and phone during the initial implementation.

- Support agents will be responsible for recording customer requests in the centralized system.

- The Support Manager will require access to ticket monitoring and reporting.

- Technical team members will need to view and update tickets assigned or escalated to them.

- The system will maintain a record of ticket progress and resolution details.

- A unique ticket identifier and ticket search capability are proposed features and require stakeholder validation.

## 10. Constraints

The following constraints have been identified or need further investigation:

- The current support process depends on email, phone, and manual records.

- The initial project scope excludes a customer self-service portal, mobile application, live chat, and social media integration.

- Detailed implementation constraints, including technology, budget, timeline, infrastructure, and integration needs, have not yet been confirmed.

## 11. Risks and Dependencies

| Risk / Dependency | Potential Impact | Suggested Consideration |
| --- | --- | --- |
| Stakeholders do not agree on ticket assignment rules. | Confusion over responsibility for tickets. | Validate assignment responsibilities before finalizing requirements. |
| Priority and escalation rules remain undefined. | Tickets may not be handled consistently. | Agree on priority criteria and escalation triggers. |
| Users do not consistently record ticket information. | Incomplete records and unreliable reports. | Define required ticket fields and provide user guidance. |
| Notification expectations are unclear. | Important updates may be missed or unnecessary notifications may be sent. | Confirm notification events, recipients, and channels. |
| Reporting calculations are not agreed upon. | Reports may not meet management expectations. | Define resolution-time and overdue-ticket calculations. |
| Role permissions are not confirmed. | Users may have inappropriate or insufficient access. | Validate roles and access requirements. |

## 12. Success Criteria

The proposed solution will be considered successful when it supports the following business outcomes:

- Customer support requests can be recorded in a centralized system.

- Support staff can view ticket status and progress.

- Ticket responsibility and escalation are clear.

- Relevant ticket updates and resolution details are recorded.

- Pending and overdue tickets can be identified.

- Managers can access reports on ticket status, priority, workload, and resolution time.

- The support team has improved visibility into unresolved customer issues.

Specific measurable targets, such as reducing average resolution time or reducing overdue tickets, must be agreed upon with stakeholders before being used as formal project success measures.

## 13. Open Questions for Stakeholder Validation

The following questions must be discussed with stakeholders before the requirements are finalized:

- Should support agents be allowed to assign tickets to themselves and other agents, or should assignment be controlled by the Support Manager?

- Which ticket statuses should the system include, and when should each status be used?

- How should ticket priority be decided: by urgency, business impact, or both?

- Under what circumstances should a ticket be escalated, and who should initiate and handle the escalation?

- Which ticket updates should trigger notifications, who should receive them, and through which channel?

- Who should be authorized to close a ticket, and should customer confirmation be mandatory?

- Should different users have different access permissions?

- What types of files should users be able to attach, and should there be file-size limits?

- If an issue remains unresolved after closure, should the existing ticket be reopened or should a new ticket be created?

- Should users be allowed to delete tickets? If not, how long should ticket records be retained?

- Should another agent or manager be allowed to take over or reassign a ticket?

- Should users be allowed to cancel tickets, and should a reason be recorded?

- How should resolution time be calculated, and what should count as an overdue ticket?

Additional validation is required for the proposed unique ticket ID, ticket search, and related-ticket linking requirements.

## 14. Approval and Sign-Off

This document is currently a draft prepared from the initial stakeholder elicitation and business analysis.

It must be reviewed and validated by the relevant stakeholders before it is treated as an approved baseline.

| Name / Role | Approval Status | Date | Signature |
| --- | --- | --- | --- |
| Support Manager | Pending |  |  |
| Support Agent Representative | Pending |  |  |
| IT / Technical Team Representative | Pending |  |  |
| Company Management / Sponsor | Pending confirmation |  |  |

## 15. Document Status

Current Status: Draft – For Stakeholder Review

The BRD will be updated based on stakeholder feedback. Any changes to the business requirements, scope, assumptions, or business rules should be documented and reviewed before the requirements are finalized.