# HelpDesk Pro – Test Plan

Project Name: HelpDesk Pro – IT Service Management System
Document Version: 1.0
Document Status: Draft – For Stakeholder Review
Prepared By: Business Analyst
Project Type: Simulated Industry Case Study

## 1. Purpose

The purpose of this test plan is to define how the proposed HelpDesk Pro system will be tested to check whether it meets the documented business and functional requirements.

Testing will help identify missing functionality, incorrect results, and issues in the ticket management process before the proposed system is considered ready for acceptance.

## 2. Testing Objectives

- Verify that tickets can be created with the required information.

- Check ticket categorization, priority assignment, and ticket status updates.

- Verify ticket assignment to support agents and technical team members.

- Test escalation handling and ticket history tracking.

- Verify that customer notifications and ticket updates follow the documented requirements.

- Check dashboard figures and reports against the underlying ticket data.

- Identify and document defects or unexpected results.

- Confirm whether the proposed solution meets the documented acceptance criteria.

## 3. Scope of Testing

### 3.1 In Scope

- Ticket creation and ticket details validation.

- Ticket categorization and priority handling.

- Ticket assignment and reassignment, where permitted.

- Ticket status updates and ticket lifecycle.

- Technical escalation and progress notes.

- Customer notifications and resolution updates.

- Ticket history and reopening, where defined by the requirements.

- Dashboard, workload, overdue-ticket, and resolution-time reporting.

- Role-based access and permissions.

- Data validation and error handling.

### 3.2 Out of Scope

- Mobile application testing.

- Live chat and chatbot testing.

- Social media integration.

- Replacement of billing or payment systems.

- Performance or security certification of a deployed production system.

## 4. Types of Testing

Functional Testing: Checks whether system features work according to the documented requirements.

Integration Testing: Checks whether connected functions, such as ticket assignment and reporting, work together correctly.

Data Validation Testing: Checks required fields, valid values, date fields, and ticket information.

Reporting Testing: Checks dashboard figures, filters, workload counts, overdue-ticket calculations, and resolution-time metrics against the source data and documented rules.

Access Control Testing: Checks whether users can perform only the actions permitted by their roles.

User Acceptance Testing (UAT): Simulates business users checking whether the proposed system supports their day-to-day work.

## 5. Test Approach

Testing will be based on the approved version of the requirements once stakeholder approval is obtained. Until then, the current requirements are treated as draft inputs.

For each test case, the tester will record:

- Test Case ID

- Related Requirement ID

- Test Scenario

- Preconditions and Test Data

- Test Steps

- Expected Result

- Actual Result

- Test Status

- Defect ID, if applicable

Test results will be marked Pass, Fail, or Blocked. Tests that have not been executed will remain Not Run.

## 6. Test Environment and Test Data

The proposed system is a simulated portfolio case study and is not a deployed production application.

Testing will use the documented requirements, simulated ticket scenarios, and the sample ticket dataset prepared for the project. SQL and Power BI reporting results will be checked against the documented dataset, reporting cutoff, and stated assumptions.

Functional tests that require a working application will be documented as planned tests unless an executable implementation becomes available.

## 7. Roles and Responsibilities

Business Analyst: Prepares test scenarios, maps requirements to tests, reviews expected business outcomes, and documents findings.

Support Agent (Simulated Tester): Reviews ticket creation, assignment, status updates, and progress tracking scenarios.

Support Manager (Simulated Tester): Reviews workload, escalation, overdue-ticket, and reporting scenarios.

Technical Team Member (Simulated Tester): Reviews technical assignment, investigation notes, escalation, and resolution scenarios.

Customer (Simulated Tester): Reviews relevant notification and resolution-communication scenarios.

These roles are simulated for the portfolio project. No actual stakeholder participation is claimed.

## 8. Entry Criteria

- The draft functional requirements and business rules are available.

- Test scenarios can be linked to requirement IDs.

- Required sample data and reporting assumptions are documented.

- Expected results are defined for each test case.

## 9. Exit Criteria

- Planned test cases have documented execution statuses.

- Failed and blocked tests have explanations and, where relevant, defect records.

- Reporting results have been reconciled against the sample dataset.

- Requirement-to-test coverage has been reviewed.

- Remaining gaps and assumptions are documented.

- The test summary clearly distinguishes executed tests from planned or simulated tests.

## 10. Assumptions and Limitations

- The proposed application is not deployed for end-to-end functional testing.

- Sample ticket data is simulated and does not represent real customer records.

- Business rules that require stakeholder confirmation remain provisional.

- Overdue-ticket calculations use the documented reporting cutoff and illustrative due-date rules.

- Simulated UAT results do not represent formal stakeholder acceptance.

- Production performance, security, and integration behaviour cannot be confirmed without a working implementation and suitable test environment.

## 11. Deliverables

- Test Plan

- Test Case Register

- User Acceptance Testing (UAT) Document

- Requirement Traceability Matrix (RTM)

- Defect Log

- Test Summary Report

Final Status: Draft – For Stakeholder Review