# HelpDesk Pro – Test Summary Report

Version: 1.0
Status: Draft – For Stakeholder Review

## 1. Executive Summary

The testing preparation work for HelpDesk Pro has been completed. The Test Plan, Test Case Register, Requirement Traceability Matrix (RTM), UAT Document, and Defect Log have been prepared.

The Test Case Register contains 51 planned test cases, including 27 positive test cases and 24 negative test cases. All 24 requirements in the current Requirement Register are mapped in the RTM.

However, the HelpDesk Pro application has not been deployed. Therefore, functional testing and User Acceptance Testing (UAT) have not been executed. No actual test results or application defects are claimed in this report.

## 2. Testing Scope

The planned testing scope includes:

- Ticket creation and updating ticket details.

- Issue categorization and priority handling.

- Ticket assignment and technical escalation.

- Ticket status tracking and progress notes.

- Customer notifications and ticket history.

- Resolution details and ticket closure.

- Awaiting Information status handling.

- Pending and overdue ticket alerts.

- Reports for ticket status, priority, resolution time, overdue tickets, and agent workload.

- Role-based access and requirements that need stakeholder validation.

Testing limitation: Since the application is not deployed, actual system behaviour, live integrations, customer notifications, and production permissions have not been tested.

## 3. Test Case Summary

The testing preparation includes the following:

| Measure | Count | Status |
| --- | --- | --- |
| Total planned test cases | 51 | Not Executed |
| Positive test cases | 27 | Not Executed |
| Negative test cases | 24 | Not Executed |
| Requirements mapped in RTM | 24/24 | Mapping Complete |
| Planned UAT scenarios | 17 | Not Executed |
| Actual defects logged | 0 | No testing performed |

Note: Test-case preparation and requirement mapping do not mean that the requirements have passed testing.

## 4. Requirement Traceability Matrix (RTM)

The RTM maps all 24 requirements, from REQ-001 to REQ-024, to the planned test cases.

All requirements have test-case mappings, but their execution status remains Not Run.

The following requirements are still marked To Be Validated:

- REQ-014: Role-based access.

- REQ-022: Unique ticket ID.

- REQ-023: Search by ticket ID or customer details.

- REQ-024: Linking tickets for the same customer issue.

These requirements must be confirmed with stakeholders before final acceptance.

## 5. User Acceptance Testing (UAT)

The UAT Document contains 17 planned UAT scenarios mapped to relevant requirements and test cases.

UAT has not been executed because the application is not available for testing.

The document includes fields for recording execution results, feedback, and stakeholder sign-off. Since this is a simulated portfolio project, no real user testing or formal stakeholder approval is claimed.

## 6. Defect Management

The Defect Log has been prepared to record any issues identified during testing.

It includes fields for:

- Defect ID and related test case.

- Related requirements.

- Defect summary and reproduction steps.

- Expected and actual results.

- Severity and priority.

- Defect status and assigned owner.

- Retest results and remarks.

The Defect Log is currently empty because no actual application defects have been observed.

Defects should only be recorded when testing reveals a difference between the expected and actual results.

## 7. Preconditions for Test Execution

Before testing begins, the following conditions should be met:

- A testable application or prototype must be available.

- The testing environment, user accounts, and sample data must be prepared.

- Stakeholders must confirm priority criteria, assignment permissions, escalation rules, notification timing, and closure authority.

- Requirements marked To Be Validated must be reviewed.

- Expected results and acceptance criteria must be confirmed.

- Testers must execute the test cases and record actual results.

- The RTM and Defect Log must be updated based on the observed results.

## 8. Overall Status and Recommendation

Overall Status: Testing Preparation Complete; Execution Pending.

The testing documentation is prepared and ready for stakeholder review as a draft testing pack.

The next step is to obtain a testable application and confirm the outstanding business rules. The planned test cases and UAT scenarios can then be executed.

After execution, the actual results should be recorded, the RTM updated, and any observed defects logged and retested where necessary.

A final testing outcome should only be reported after the tests have actually been performed.

## 9. Deliverables Completed

The following deliverables have been prepared for Phase 5:

- HelpDesk Pro – Test Plan.docx

- HelpDesk_Pro_Test_Case_Register_Final.xlsx

- HelpDesk_Pro_Requirement_Traceability_Matrix.xlsx

- HelpDesk Pro – UAT Document.docx

- HelpDesk_Pro_Defect_Log.xlsx

- HelpDesk Pro – Test Summary Report.docx

## 10. Review and Sign-off

Prepared By: Business Analyst

Review Status: Draft – For Stakeholder Review

Stakeholder Reviewer: __________________________

Review Date: __________________________

Comments / Approval:

HelpDesk Pro | Test Summary Report | Draft – For Stakeholder Review