# HelpDesk Pro – User Acceptance Testing (UAT) Document

Project Name: HelpDesk Pro – IT Service Management System
Document Version: 1.0
Document Status: Draft – For Stakeholder Review
Prepared By: Business Analyst
Project Type: Simulated Industry Case Study

## 1. Purpose

The purpose of this document is to define User Acceptance Testing (UAT) scenarios for the proposed HelpDesk Pro system. UAT checks whether the proposed solution supports the business needs and workflows identified during business analysis.

The scenarios in this document are planned for simulated acceptance testing. They do not represent actual stakeholder testing or formal approval.

## 2. UAT Objectives

- Confirm that ticket management supports the documented business process.

- Verify that ticket assignment, status tracking, and escalation meet the expected business needs.

- Check that support agents and technical team members can record progress and resolution details.

- Verify that reports provide useful information for support management.

- Identify gaps that require correction or stakeholder clarification before acceptance.

## 3. UAT Participants and Responsibilities

Support Manager (Simulated): Reviews ticket visibility, escalation monitoring, overdue tickets, agent workload, and reporting.

Support Agent (Simulated): Reviews ticket creation, categorization, priority, assignment, updates, and customer communication.

Technical Team Member (Simulated): Reviews technical assignment, troubleshooting notes, progress updates, and resolution details.

Customer (Simulated): Reviews relevant ticket notifications and the communication associated with resolution.

Business Analyst: Prepares scenarios, maps them to requirements, records outcomes, and documents unresolved issues.

## 4. UAT Entry Criteria

- Draft business and functional requirements are available.

- UAT scenarios are linked to requirement IDs and test case IDs.

- Expected business outcomes are documented.

- Suitable test data and a working test environment are available for any scenario being executed.

## 5. UAT Scenarios

| UAT ID | User Role | Scenario | Expected Business Outcome | Related Requirement IDs | Related Test Cases |
| --- | --- | --- | --- | --- | --- |
| UAT-001 | Support Agent | Create a ticket with customer and issue details | The request is recorded and can be tracked as a ticket | REQ-001, REQ-002, REQ-022 | TC-001, TC-003, TC-025 |
| UAT-002 | Support Agent | Categorize and prioritize a ticket | The ticket has an appropriate category and priority | REQ-003, REQ-004 | TC-005, TC-006 |
| UAT-003 | Support Agent | Assign a ticket to a support agent | Ownership of the ticket is clear | REQ-005 | TC-007 |
| UAT-004 | Support Manager | Escalate a ticket requiring technical assistance | The ticket follows the documented escalation process | REQ-005, REQ-007 | TC-008, TC-010 |
| UAT-005 | Support Agent | Review ticket status and progress | The current status and progress are visible | REQ-006, REQ-018 | TC-009, TC-021 |
| UAT-006 | Technical Team Member | Record troubleshooting and progress notes | Investigation and progress are documented against the ticket | REQ-008, REQ-019, REQ-020 | TC-011, TC-022, TC-023 |
| UAT-007 | Customer / Support Agent | Review a qualifying ticket update notification | The customer receives the relevant update according to the notification rules | REQ-009 | TC-012 |
| UAT-008 | Support Agent | Review ticket history after an update | Relevant ticket changes can be reviewed | REQ-010 | TC-013 |
| UAT-009 | Technical Team Member | Record resolution details | The resolution is documented against the ticket | REQ-011 | TC-014 |
| UAT-010 | Support Manager | Review pending and overdue ticket alerts | Tickets meeting the defined alert criteria are brought to attention | REQ-012 | TC-015 |
| UAT-011 | Support Manager | Review ticket counts by status and priority | Reports display correct counts for management review | REQ-013 | TC-016 |
| UAT-012 | Support Manager | Review overdue-ticket report | Tickets meeting the documented overdue rule are identifiable | REQ-015 | TC-018 |
| UAT-013 | Support Manager | Review resolution-time report | Resolution-time metrics match the defined calculation | REQ-016 | TC-019 |
| UAT-014 | Support Manager | Review agent workload report | Ticket counts by agent are correct | REQ-017 | TC-020 |
| UAT-015 | Support Agent | Record customer confirmation before closure | Customer confirmation is documented according to the agreed closure rule | REQ-021 | TC-024 |
| UAT-016 | Support Agent | Search for a ticket by ID or customer details | Matching tickets can be found using the supported search fields | REQ-023 | TC-026 |
| UAT-017 | Support Agent | Identify and link related tickets | Related tickets for the same customer issue can be associated | REQ-024 | TC-027 |

## 6. UAT Execution Record

For each scenario, record:

- Actual Result: What happened during execution.

- Status: Not Run, Pass, Fail, or Blocked.

- Defect ID: Reference to a defect, if applicable.

- Comments: Observations, limitations, or follow-up actions.

All scenarios should initially remain Not Run until they are actually executed against a working implementation.

## 7. UAT Acceptance Criteria

The proposed solution may be recommended for acceptance when:

- Critical business workflows meet their documented expected outcomes.

- No unresolved critical defects prevent essential ticket handling.

- Reporting results are reconciled against the agreed data and business rules.

- Failed or blocked scenarios have documented follow-up actions.

- Requirements marked “To Be Validated” and unresolved business rules have been reviewed with stakeholders.

- An authorized business stakeholder formally records the acceptance decision.

## 8. Assumptions and Limitations

- HelpDesk Pro is a simulated portfolio project and is not a deployed production application.

- UAT participants are simulated roles, not actual stakeholders.

- The current document defines planned acceptance scenarios; it does not claim that UAT has been executed.

- Overdue reporting uses documented illustrative due-date rules and a fixed reporting cutoff.

- Customer notification, access-control, closure, and escalation behaviours depend on finalized business rules and an implemented system.

- Requirements REQ-014 and REQ-022 to REQ-024 remain marked “To Be Validated” in the source Requirement Register.

## 9. UAT Sign-Off

UAT Execution Status: Not Run

Business Acceptance Decision: Pending

Stakeholder Name and Role: To be completed by the authorized stakeholder.

Comments / Outstanding Issues: To be completed after UAT execution.

Final Document Status: Draft – For Stakeholder Review